**CHANGE REQUEST**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Title:** | | Cloud Kitchen | | | |  | **Date Prepared:** | | | | 30th November, 2022 | | | |
| **Person Requesting Change:** | | | | Project Sponsers | | | |  | **Change Number:** | | | | 1 |
| **[Category of Change](#Category_of_Change" \o "Check a box to indicate the category of change.)**[:](#Category_of_Change" \o "Check a box to indicate the category of change.)   |  |  |  | | --- | --- | --- | |  |  |  | |  |  |  | | **[Detailed Description of Proposed Change](#Detailed_Description_of_Proposed_Change" \o "Describe the change proposal in enough detail to clearly communicate all aspects of the change.)** | | | | The mobile application should also have active database connection for both customer and vendors. | | |   **[Justification for Proposed Change](#Justification_for_Proposed_Change" \o "Indicate the reason for the change.)**   |  | | --- | | To make the mobile and web application fully functional and independent of each other so they both can act as separate platforms. |   **Impacts of Change** | | | | | | | | | | | | | |
| **[Scope](#Scope" \o "Describe the impact of the proposed change on the project or product scope.)** | |  | | | |  | | | | |  | | |
| Description:  As the active database connection was required only on web portal, arranging it for mobile application is going to impact cost and schedule as it is not mentioned in previous scope. | | | | | | | | | | | | | |
| **[Grade](#Grade" \o "Describe the impact of the proposed change on the project or product quality.)** | | |  | | | |  | | | | |  | |
| Description: This change is will slightly impact the loading of data in mobile application. | | | | | | | | | | | | | |

**CHANGE REQUEST**

|  |  |  |  |
| --- | --- | --- | --- |
| **[Requirements](#Requirements" \o "Describe the impact of the proposed change on the project or product requirements.)** |  |  |  |
| Description: As it is going to be a whole new feature which is not previously mentioned there need to be made certain arrangements. | | | |
| **[Cost](#Cost" \o "Describe the impact of the proposed change on the project budget, cost estimates, or funding requirements.)** |  |  |  |
| Description: No change in Cost with implying this change. | | | |
| **[Schedule](#Schedule" \o "Describe the impact of the proposed change on the schedule and whether it will cause a delay on the critical path.)** |  |  |  |
| Description: No change in Schedule of Project,it will follow the original timeline. | | | |
| **Stakeholder Impact** |  |  |  |
| Description: No impact on stakeholder with this change. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **[Disposition](#Disposition" \o "The Change Control Board (or other authority) determines whether the change is approved, deferred, or rejected.)** |  |  |  |

**[Justification](#Justification" \o "The Change Control Board provides a justification for the change request disposition.)**

|  |
| --- |
| This change to the application will be positive in terms of User Experience and a little load to the users device, butt overall it have positive impact on the project. |

**Change Control Board Signatures**

|  |  |  |
| --- | --- | --- |
| **Name** | **Role** | **Signature** |
| RAJAH Group | Project Sponsor |  |
| Jayraj Radadiya | Project Manager |  |
| Rohit Yadav | Deployment Lead |  |

|  |
| --- |
| **Date : 3rd December, 2022** |