**CHANGE REQUEST**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Title:** | | Cloud Kitchen | | | |  | **Date Prepared:** | | | | 1st December, 2022 | | | |
| **Person Requesting Change:** | | | | Project Sponsor | | | |  | **Change Number:** | | | | 2 |
| **[Category of Change](#Category_of_Change" \o "Check a box to indicate the category of change.)**[:](#Category_of_Change" \o "Check a box to indicate the category of change.)   |  |  |  | | --- | --- | --- | |  |  |  | |  |  |  | | **[Detailed Description of Proposed Change](#Detailed_Description_of_Proposed_Change" \o "Describe the change proposal in enough detail to clearly communicate all aspects of the change.)** | | | | A functionality which integrates the mobile application login with mobile’s security pin or face lock. | | |   **[Justification for Proposed Change](#Justification_for_Proposed_Change" \o "Indicate the reason for the change.)**   |  | | --- | | Having a functionality which let the log-in with user defined passcode for their mobile. With this feature the application will become more secure in terms of anyone accessing the account. |   **Impacts of Change** | | | | | | | | | | | | | |
| **[Scope](#Scope" \o "Describe the impact of the proposed change on the project or product scope.)** | |  | | | |  | | | | |  | | |
| Description: There will be a minor change in scope as we have to add a new functionality. | | | | | | | | | | | | | |
| **[Grade](#Grade" \o "Describe the impact of the proposed change on the project or product quality.)** | | |  | | | |  | | | | |  | |
| Description: Grade wont be compromised | | | | | | | | | | | | | |

**CHANGE REQUEST**

|  |  |  |  |
| --- | --- | --- | --- |
| **[Requirements](#Requirements" \o "Describe the impact of the proposed change on the project or product requirements.)** |  |  |  |
| Description: No changes in the requirement. | | | |
| **[Cost](#Cost" \o "Describe the impact of the proposed change on the project budget, cost estimates, or funding requirements.)** |  |  |  |
| Description: No impacts on cost of total project due to this change. | | | |
| **[Schedule](#Schedule" \o "Describe the impact of the proposed change on the schedule and whether it will cause a delay on the critical path.)** |  |  |  |
| Description: The project will still follow the original timeline. | | | |
| **Stakeholder Impact** |  |  |  |
| Description: No impact on stakeholder with this change. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **[Disposition](#Disposition" \o "The Change Control Board (or other authority) determines whether the change is approved, deferred, or rejected.)** |  |  |  |

**[Justification](#Justification" \o "The Change Control Board provides a justification for the change request disposition.)**

|  |
| --- |
| This change has been approved because it is not impacting the project in negative manner & implying this change will make application usage more coniviniently & will also it more secure. |
| **Change Control Board Signatures**   |  |  |  | | --- | --- | --- | | **Name** | **Role** | **Signature** | | RAJAH Group | Project Sponsor |  | | Jayraj Radadiya | Project Manager |  | | Rohit Yadav | Deployment Lead |  |  |  | | --- | | **Date : 26th November, 2022** | |